1. System Development Methodology

For the University Transport Route Tracking System, we select the Agile (Scrum) Methodology combined with Iterative Development.

• Continuous Feedback: Allows regular testing and improvements for real-time GPS tracking and map integrations.

• Flexibility: Adapts easily to changing requirements from university administration and student feedback.

• Modular Development: The system is naturally divided into distinct modules that can be built and tested incrementally (Student Mobile App, Driver App, Admin Web Dashboard).

2. Time Estimation & Work Breakdown Structure

Total Estimated Project Duration: 12 Weeks (3 Months).

| Phase / Task | Description | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1: Planning & Feasibility | System Request, Cost-Benefit Analysis, Scope Definition | Weeks 1 - 2 | None |
| Phase 2: Requirement Analysis | Use Cases, Database Schema, UI/UX Wireframes | Weeks 3 - 4 | Phase 1 |
| Phase 3: Core Development | Backend API, Database Setup, Admin & Apps | Weeks 5 - 8 | Phase 2 |
| Phase 4: Integration & Testing | GPS Hardware & Google Maps API sync, Bug Fixing | Weeks 9 - 10 | Phase 3 |
| Phase 5: Deployment | Cloud Server Deployment, Driver Training, Delivery | Weeks 11 - 12 | Phase 4 |

3. Case Study & Use Case Scenarios

• Student: Uses the mobile app to view bus locations and ETAs.

• Bus Driver: Uses the driver app to start/end routes and report delays.

• Transport Administrator: Manages routes, schedules, and user accounts via the web dashboard.

Use Case 1: Real-Time Bus Tracking (Student)
• Trigger: Student opens the mobile app and selects their campus route.
• Main Flow: System fetches live GPS coordinates, calculates ETA, and displays the moving bus on the map.

Use Case 2: Route & Schedule Management (Administrator)
• Trigger: Admin logs into the Web Dashboard to update morning schedules.
• Main Flow: Admin modifies route waypoints or assigns a backup bus, broadcasting instant updates.

4. PERT Chart Analysis

Expected Time formula: TE = (O + 4M + P) / 6
• Task A (Requirement Analysis): TE = 2.0 Weeks
• Task B (UI/UX & Design): TE = 2.0 Weeks
• Task C (Core Development): TE = 4.0 Weeks
• Task D (GPS & Maps Integration): TE = 2.0 Weeks
• Task E (Testing & Deployment): TE = 2.0 Weeks

Critical Path: Start -> Analysis (2w) -> Design (2w) -> Core Development (4w) -> Integration (2w) -> Testing & Deployment (2w) = 12 Weeks Total.

5. Gantt Chart Schedule

| Project Phase | Duration | Timeline (Weeks 1 - 12) |
| --- | --- | --- |
| 1. Planning & Feasibility | 2 Weeks | [ Week 1 - 2 ] |
| 2. Analysis & Architecture | 2 Weeks | [ Week 3 - 4 ] |
| 3. Core App Development | 4 Weeks | [ Week 5 - 8 ] |
| 4. GPS & Maps Integration | 2 Weeks | [ Week 9 - 10 ] |
| 5. Testing & Deployment | 2 Weeks | [ Week 11 - 12 ] |